# Online Book Store - Requirement Analysis, User Stories & Sprint Planning

# 1. Requirement Analysis

User Preferences:

- Easy navigation and clean UI
- Quick search by title, author, category
- Secure checkout and multiple payment options
- Wishlist and recommendations
- Mobile-friendly interface

User Expectations:

- Fast performance
- Accurate search results
- Secure transactions
- Order tracking
- Easy returns/refunds

# 2. User Stories with Acceptance Criteria

User Story 1: Login

As a user, I want to log in so that I can access my account.

Acceptance Criteria (Gherkin):
Given the user is on login page
When the user enters valid credentials
Then the user should be logged in successfully

User Story 2: Search Book

As a user, I want to search books so I can find them easily.

Acceptance Criteria:
Given user is on homepage
When user searches a book
Then relevant results should be displayed

User Story 3: Add to Cart

As a user, I want to add books to cart so I can purchase later.

Acceptance Criteria:
Given user is viewing a book
When user clicks add to cart
Then item is added and cart updates

# 3. Sprint Planning

Sprint Duration: 2 Weeks

Sprint Goal: Implement Authentication, Catalog, and Cart features

| Task | Priority | Story Points |
| --- | --- | --- |
| User Login/Signup | High | 5 |
| Book Listing | High | 5 |
| Search Function | High | 3 |
| Add to Cart | High | 5 |
| Cart Page UI | Medium | 3 |